# CarVibeDubai — Milestone 1 Meeting Pack

Meeting date: 2026-07-12 Milestone: 1 — Public Website and Landing Page Prepared for: Sir Nyash (CarVibeDubai Management / Owner)

## 1. Milestone 1 completion checklist

| Milestone 1 deliverable | Status | Notes |
| --- | --- | --- |
| Original code (not a template) | Done | Custom-built website |
| Premium black & gold direction | Done | Matches the signed design direction |
| Main headline + supporting message + CTA | Done | "We Buy Your Car Across the UAE — Fast, Fair & Hassle-Free" + Get Your Free Valuation |
| Navigation for main sections | Done | Highlights the current section + smooth scrolling |
| How It Works section | Done | Three clear steps |
| Valuation entry area | Done | Free valuation form opens in a pop-up from several buttons |
| Disabled "Buy a Car" button | Done | Shows "Coming Soon", as agreed |
| Contact section + footer + developer credit line | Done | Credit line included |
| Responsive (phone / tablet / desktop) | Done | Recommend one final check on real devices |
| Wording, spacing, and layout revisions | Done | Several rounds based on feedback |
| Floating WhatsApp chat + call access | Adjusted | See section 3 — buttons currently guide visitors to the free valuation form |

Bottom line: Milestone 1 (the public website) is ready for review. The only item to explain is how the contact buttons behave (section 3).

## 2. What is ready (plain language)

- A premium black-and-gold public website that looks professional on phones and computers.

- A clear main message and an easy "Get Your Free Valuation" button in several spots.

- Main sections: Why Sell to Us, How It Works, Brands We Buy, and Contact — with smooth navigation.

- A free valuation form that opens in a clean pop-up.

- The "Buy a Car" button is prepared but kept as "Coming Soon", exactly as agreed.

- Contact section and footer, including the developer credit line.

- Extra polish added on top: a smooth intro animation when the site loads, a cinematic focus-in on the main image, a cleaner single footer, an animated brands display, and the client's real Dubai car photo used inside the How It Works section.

## 3. One thing to mention honestly

The contact buttons ("Call Now" and "Message Us") currently open the free valuation form, because the main goal of this stage is to capture the customer's car details. The top bar already has a working phone link and Facebook/Instagram links.

Direct click-to-call and click-to-WhatsApp can be switched on quickly once the final official numbers are confirmed. Nothing is broken — this is a simple setting to flip when you're ready.

## 4. Current status

- Working now: the full public website (the part customers see) is ready for review.

- Next stage (Milestone 2): saving real leads, phone verification, and the database are not started yet — that is the planned next milestone and needs the accounts and approval first.

- Not blocked: everything is progressing as planned; the backend simply waits for the go-ahead and access details.

## 5. Meeting script (natural, ~45–60 seconds)

For this first stage, I focused on the public CarVibeDubai website — the part your customers will actually see. It now has a premium black-and-gold design, a clear message that we buy cars across the UAE, and a simple "Get Your Free Valuation" button in several places so it's easy for a visitor to start.I built the main sections — why sell to us, how it works, the brands we buy, and contact — with smooth navigation that highlights where you are on the page. The "Buy a Car" button is prepared but kept as "Coming Soon," exactly as we agreed.Right now everything guides the visitor toward requesting a free valuation, which is the main goal of this stage, and the website already works well on mobile. The next stage is connecting the actual form, phone verification, and database so real leads get saved — that part needs the accounts and your approval before I start.

## 6. Likely questions and short answers

Q: Can customers already submit their car? A: They can fill in the form and go through the steps, but actually saving it and sending you a notification is the next stage. Right now the visible flow is ready, waiting for the database to be connected.

Q: What happens when I click "Call Now" or "Message Us"? A: For now both open the free valuation form, because this stage is about collecting car details. Once you confirm the final numbers, I can switch them to directly call or open WhatsApp — it's a quick change.

Q: Is it ready to go live? A: The public design is ready for review and any wording or image adjustments. Going live comes after the form, phone verification, and database are connected and tested in the later milestones.

## 7. Live demo walkthrough (what to show + what to say)

Open the website on the screen (or on your phone). Go slowly, one part at a time.

- The first screen (top of the page). Say: "This is the first thing a customer sees. Premium look, and one clear message — we buy your car across the UAE, fast and fair. And here's the main button, Get Your Free Valuation."

- Click "Get Your Free Valuation". Say: "This is where a customer starts. They just answer simple questions about their car — no complicated steps." (Show the form, then close it.)

- Scroll to "Why Sell to Us". Say: "Here we build trust — fair offers, honesty, and a fair negotiation."

- Scroll to "How It Works". Say: "Three simple steps, from request to a final offer. And this is a real car photo in Dubai, so it feels genuine and local."

- Scroll to "Brands". Say: "These are the brands we buy — and we tell customers that even if their brand isn't shown, they're still welcome."

- Point to the "Buy" button. Say: "This is prepared but shows 'Coming Soon', exactly like we agreed. We can turn it on in the future."

- Scroll to the bottom (Contact + footer). Say: "Here are the contact details, our social links, and the developer credit line."

Closing line: "Notice that everything on the page keeps pointing the customer to one action — request a free valuation. That's the whole goal of this first stage."

## 8. Conversation scenarios (if he says…, you say…)

- If he says the design looks great: "Thank you. The design is ready, so from here it's mostly small adjustments — wording, photos, spacing — before we connect the form and database."

- If he asks when customers can really use it / when it goes live: "The visible website is ready now. Saving real leads and phone verification is the next stage, and it needs the accounts and your approval. After that we test, then we go live."

- If he asks why no price is shown to the customer: "That's intentional and part of what we agreed. The customer submits details, and your team gives the offer personally after inspection — no automatic price on the website."

- If he asks about the 'Buy a Car' button: "It's prepared but kept as 'Coming Soon,' exactly as agreed. We can switch it on later when CarVibeDubai is ready."

- If he clicks 'Call Now' or 'Message Us' and asks why it opens the form: "For now those guide the customer to the free valuation, because that's our main goal this stage. Once you confirm the final numbers, I can make them call or open WhatsApp directly — it's a quick change."

- If he asks if it works on phones: "Yes, it's built to work on phones, tablets, and computers." (Show it on your phone if you can.)

- If he seems worried about the timeline: "We're on track. The public website — this first milestone — is done for review. The bigger parts, the database and the admin system, are the next milestones and need proper setup and testing, which is why the safe estimate is up to around 45 days."

- If he asks to change some words or photos: "Yes, absolutely. Text, photos, and spacing are easy to adjust — just send me the changes and I'll update them."

## 9. What I still need from you (to keep moving)

- Final logo file.

- Exact Gmail address for notifications.

- Final make / model dropdown list (for the form later).

- Confirmation of the official WhatsApp number and call number.

- Approval of the footer credit wording.

## 10. Next focus — Milestone 2 preview

- Build the car submission form (Make, Model, Year, Mileage, Condition, name, phone).

- Add phone verification (OTP) so only real numbers can submit.

- Set up the database foundation so leads are stored securely for the admin dashboard.